Pre-Launch Monetization and Live Service Framework

Prepared for:

Jonas Rundberg, Chief Operating Officer (jonas@playgoals.com)

Prepared by:

Glen Pryer, Managing Director (gpryer@nbi-consulting.com)

Tom Rieger, President (trieger@nbi-consulting.com )

Notice: Use and Disclosure of Data. This proposal includes data that shall not be disclosed outside playGOALS and shall not be duplicated, used, or disclosed—in whole or in part—for any purpose other than to evaluate this proposal. If, however, a contract is awarded to this offeror as a result of—or in connection with—the submission of these data, PlayGOALS shall have the right to duplicate, use or disclose these data to the extent provided in the resulting contract. This restriction does not limit PlayGOAL’s right to use information contained in these data if they are obtained from another source without restriction. The data subject to this restriction are contained in the entire proposal.

March

2026

## Introduction and Summary

Following the success of the March open beta—headlined by a 50% day-one retention rate on PlayStation—the transition to the May 14 global launch requires a shift from technical validation to commercial durability. This proposal outlines set of steps designed to better inform monetization and pricing decisions, and establish a sustainable live-service foundation.

Our approach is guided by the underlying principle that the first 30–60 days post-launch must prioritize player stability and sentiment. By establishing a fair, market-aligned pricing framework now, PlayGOALS earns the credibility required to further develop monetization as the game matures. NBI is the ideal partner for this pre-launch phase, offering implementation-ready strategies that respect your non-seasonal design philosophy and the realities of multi-platform publishing.

Core Objectives:

- Optimizing Pricing Strategies Prior to the Launch Window: Eliminating pricing volatility and potential resulting player friction before the first transaction occurs.

- Live-Ops Foundation: Building the "pulse and tempo" necessary to sustain beta momentum through the high-stakes June World Cup period.

- Operational Readiness: Empowering a team new to live services with battle-tested templates and decision intelligence.

Summary of Workstreams:

This effort will include two separate but related workstreams:

- Pricing Benchmarking and Monetization Strategy: A global analysis and regional framework to ensure day-one revenue efficiency and player fairness.

- Live Service Consulting: A tactical roadmap for engagement, focusing on content cadences and internal team alignment.

These workstreams help to ensure that PlayGOALS launches not just as a great game, but as a resilient business.

## Background

The PlayGOALS March beta provided more than just data; it provided strong evidence of market potential. Surpassing industry benchmarks with 50% D1 retention on PlayStation confirms that the core loop is resonant and the technical architecture is multi-platform ready.

However, while User Acquisition (CPI) and player retention are proven, the monetization framework remains unvalidated. Launching without a rigorous, benchmarked pricing structure introduces significant risks in terms of player sentiment and the game’s financial stability. Because pricing changes are notoriously difficult to implement post-launch—particularly within the rigid ecosystems of console platforms, immediate action is required to ensure the financial foundation is as stable as the gameplay.

Table One: Success Factors and Critical Gaps

| Proven Successes | Critical Gaps |
| --- | --- |
| Exceptional Retention: 50% D1 on PlayStation; strong multi-platform performance. | Unproven Monetization: Framework untested at scale; potential for revenue leakage. |
| Validated CPI Strategy: User acquisition costs are predictable and efficient. | Limited Benchmarking: Current pricing lacks deep regional and competitive context. |
| Technical Readiness: Proven stability across Steam, Epic, PS, and Xbox. | Live-Ops Experience: Internal team is new to the "pulse and tempo" of live management. |

The urgency of this engagement is driven by the six-week pre-launch window. Failure to align pricing and engagement strategies now will lead to avoidable friction during the June World Cup, a period of peak player activity and opportunity.

## Proposed Scope of Work: Overview

We recognize that with six weeks to launch, major architectural shifts are not feasible. Instead, our approach will focus on high-leverage strategic adjustments and operational frameworks that can be deployed immediately.

PlayGOALS has prioritized Pricing Benchmarking and Live Service Consulting as the "first packages" for three reasons:

- Platform Lead Times: Sony and other console platforms require pricing finalization well in advance of launch.

- The World Cup Pulse: The June World Cup begins only weeks after launch; the live-ops cadence must be finalized by May 14 to capitalize on this window.

- Team Empowerment: Providing your new Live Ops Specialist and the broader team with shareable templates reduces the "cognitive load" during the high-stress launch period.

This initial set of activities promotes a post-launch "stabilization phase" (Days 1–30) while preparing the ground for deeper monetization expansion at Day 60+.

### Work Stream 1: Pricing Benchmarking and Monetization Strategy

Upfront pricing accuracy is a cornerstone of player trust. Mistakes in pricing policies such as foreign exchange translation or a failure to account for regional purchasing power can lead to accusations of "price gouging" and significant revenue leakage.

Methodology & Objectives

We will establish a market-aligned, resilient pricing structure that maximizes conversion while maintaining defensive positioning against 3–5 direct competitors.

- Hard-Currency Logic: We will validate your base price points, ensuring that currency bundle tiers (e.g., the "Path to Purchase") are optimized for conversion and platform-specific SKU structures.

- Regional Strategy: Move beyond simple currency conversion to a localized strategy that respects regional market norms, preventing the player backlash common in global launches.

- Platform Navigation: Specifically addressing the "Sony bottleneck." Since PlayStation is less flexible with mid-stream pricing changes, we will focus on pre-emptive pricing submissions to ensure Day 1 stability.

Key Activities

- Analysis of 3–5 competitive sets across North America, EU, and LATAM.

- Internal conversion rate optimization (CRO) review of current draft pricing tables.

- Strategic guidance on SKU "bundling" to increase Average Revenue Per User (ARPU) without damaging sentiment.

Deliverables

- Regional Pricing Framework: A comprehensive guide for all launch territories.

- Competitive Benchmark Summary: A "battle card" detailing how PlayGOALS sits within the market.

- White Paper: The "Our Creators" Risk (Optional): A detailed analysis of how the project "Our Creators" suffered massive player backlash and revenue loss by ignoring regional pricing, and how PlayGOALS will avoid this.

Timeline

- Weeks 1-2: Competitive Analysis & Data Intake (CPI, draft tables).

- Weeks 3-4: Framework Development & Regional Logic.

- Weeks 5-6: Implementation Support & Platform Submission Guidance.

Inputs Required

- Current draft pricing and currency conversion tables.

- Historical CPI data and retention metrics from the March Beta.

- Proposed SKU structures and platform-specific store configurations.

### Work Stream 2: Live Service Consulting

Maintaining the momentum of the beta requires a transition from launching a game to operating a service. This workstream focuses on the strategic pulse and tempo of the game post-launch.

Strategy & Alignment

We focus on a dual perspective: generating revenue and maintaining the 50% D1 retention levels. Close collaboration with appropriate PlayGOALS personnel is critical to ensure that all engagement strategies respect the non-season-based design philosophy.

- Engagement Pulse: Designing a cadence of content and events that avoid player burnout while providing constant reasons to return.

- Internal Education: We will provide "shareable examples"—including a Live Plan Simulation—to train a team that is largely new to live-service environments.

- Milestone Synchronization: Deep-dive planning for the May 14 Launch, the June World Cup peak, and August content planning.

Key Activities

- Develop a "Content Release Schedule" that aligns with technical capabilities (e.g., Unreal Engine’s season triggering).

- Establish an "Asset Warehousing Philosophy" to ensure the pipeline can support the live cadence.

- Create recommendations for a data-driven A/B testing framework for rapid optimization of player spend and engagement.

Deliverables

- Live Plan Simulation: A mock 90-day roadmap (based on NBI’s recent studio success) demonstrating a high-performance cadence.

- Content Release & Scheduling Framework: A tactical guide for the first three months.

- A/B Testing Playbook: Standardized structures for optimizing engagement.

Timeline

- Weeks 1-2: Design Alignment (Frans) & Technical Constraint Mapping.

- Weeks 3-4: Live Plan Simulation & Template Creation.

- Weeks 5-6: Internal Team Workshop & Hand-off to Live Ops Specialist.

## Delivery Approach and Collaboration Model

NBI’s "Embed and Align" philosophy ensures we are not just providing theory but providing the "Decision Intelligence" required for rapid execution.

The Coordination Plan: We will operate as a strategic extension of your leadership team, coordinating directly with designated PlayGOALS staff for executive alignment and tactical implementation. This ensures that NBI’s strategic outputs are immediately translated into actionable tasks within your production pipeline.

Engagement Principles:

- Implementation-Aware Guidance: We only propose what can be realistically shipped within your technical and timeline constraints.

- Practical Advisory over Theoretical Decks: Our deliverables are tools for your team, not just reports for your archives.

- Operational Efficiency: We focus on moving faster and deciding smarter, minimizing overhead for your internal developers.

## Assumptions and Constraints

Defining the boundaries of this six-week sprint is essential for launch-day stability.

Table Two: Strategic Impact Assessment

| Assumption / Constraint | Strategic Impact |
| --- | --- |
| Timeline: 6 weeks to May 14. | Focus is on configuration and strategy; new code-heavy systems (3-4 months dev) are outside of the project scope, and additionally should be deferred to post-launch. |
| Design Constraints | Non-seasonal focus is a fixed constraint; engagement will be built through "pulse" events rather than traditional seasons. |
| Platform Bottlenecks (Sony). | Pre-emptive pricing is a priority due to limited flexibility in console ecosystems. |

Out-of-Scope:

- Major architectural code changes or backend engine overhauls.

- Direct player-facing community management or customer support execution.

- Full-scale development of custom internal monetization tools.

If of interest, NBI can provide additional information and scope for these follow-on activities post-launch.

## Next Steps & Kickoff

To ensure we maximize the pre-launch window, we recommend the following path to kickoff:

- Proposal Approval: Formal sign-off on Workstreams 1 & 2.

- Data/Access Handoff: Provision of current pricing drafts, beta retention data, and SKU structures.

- Kickoff Alignment Meeting: A strategic session with appropriate PlayGOALS staff including the Live Ops Specialist to finalize the 6-week roadmap.

- Workstream Startup: Immediate commencement of competitive benchmarking and live-ops simulation.

NBI is confident that the foundation laid by the PlayGOALS beta is the precursor to a massive market success. We look forward to helping you navigate the complexities of this launch and the opportunities of the World Cup beyond.

## Pricing

Total costs for each workstream are as follows:

Workstream One: Pricing Benchmarking and Monetization Strategy:  $17,500

Workstream Two: Live Service Consulting: $45,440

The optional white paper, The Our Creators Risk, can be prepared for an additional $2,500, payable upon delivery.

30% of all project fees ($18,882) will be billed upon project authorization. The remainder will be billed upon client acceptance of each workstream’s project deliverables. PlayGOALS requested and approved travel is not included, and will be billed as incurred on a pass-through basis based on PlayGOALS travel policies. PlayGOALS is responsible for any VAT or other related fees that may be incurred.

## About NBI

NBI is a consulting partner dedicated to providing tailored strategies, scalable systems, and insight-driven solutions. We help organizations move faster, decide smarter, and deliver with confidence. We do not just advise; we embed, align, and build the frameworks necessary to succeed at scale.

Our Games & Digital Entertainment Expertise:

- Full Lifecycle Support: From market research and analysis to live game architecture and management.

- Decision Intelligence: Leveraging data systems to turn player behavior into actionable business intelligence.

- Operational Efficiency: Optimizing team structures and workflows for high-performance live operations.