COUCH HEROES

Systems Design Document

BATCH 1: CORE GAMEPLAY SYSTEMS

Revision 2 — Revised with Experience Targets, Technical Risks,

Stat System, Risk Register, Intersection Decisions, and Gate-to-Calendar Mapping

February 2025

Confidential — NBI Consulting / Couch Heroes Studio

# Document Overview

This document defines the core gameplay systems for Couch Heroes, Batch 1 of 7 planned system batches. Each system is specified at the granularity needed for gate-based milestone planning on a Miro board: numbered sub-features map to individual Miro circles, with detail blocks to the side providing the deeper context captured here.

This revision addresses critical gaps identified in the first-pass review: a missing Stat & Attribute System, insufficient single-player-first enforcement, absent technical risk flags, and missing production planning artefacts (Gamescom critical path, risk register, gate-to-calendar mapping, intersection decisions).

## How to Read This Document

Each system includes seven fields: Experience Target (what the player should feel), Description (what the system does), Sub-Features (numbered for Miro circles), Dependencies, Gate Mapping (split by architecture vs content where relevant), CH-Specific Notes, and Technical Risks.

## Tagging Conventions

[GAMESCOM: REQUIRED] — Must be vertical-slice quality by August 2025.

[GAMESCOM: PARTIAL] — Basic or simplified version needed for Gamescom.

[GAMESCOM: STRETCH] — Desirable for Gamescom but not blocking.

[GAMESCOM: NOT REQUIRED] — Post-Gamescom scope.

[PROPOSED] — Addition beyond GDD source material, recommended by this review.

[COMPOUND: ~Xep] — This sub-feature decomposes into approximately X epics for sprint planning.

# System 1: Character Controller & Movement

Experience Target: Spider-Man meets Breath of the Wild — fluid, expressive, and always one grapple away from somewhere interesting. Moving through the world should feel like the game’s best mechanic even when nothing is trying to kill you.

## Description

The foundational traversal system governing how the player moves through the world. Because Couch Heroes prioritises discovery and exploration over combat grinding, the movement system is the most-used system in the game — it must feel excellent before anything else matters. Grappling and gliding are baked in from early levels as core verbs, not progression unlocks, making CH’s movement vocabulary significantly richer than genre standard from minute one.

## Sub-Features

1.1 Ground Locomotion: Walk, run, sprint, idle states. Acceleration curves, turn rates, slope handling, surface-type response (mud slows, ice slides). Stamina cost model for sprint if applicable.  [GAMESCOM: REQUIRED]

1.2 Jump & Aerial Control: Single/double jump, air control curves, landing recovery. Coyote time and input buffering for feel. Jump tuning per context (combat vs exploration).  [GAMESCOM: REQUIRED]

1.3 Grappling System: Core traversal verb. Grapple point detection, launch arc, swing physics, release trajectory, mid-air chaining. Contextual grapple targets (environmental hooks, corruption nodes, moving objects). Supports puzzle traversal and combat repositioning.  [GAMESCOM: REQUIRED] [COMPOUND: ~3ep]

1.4 Gliding System: Core traversal verb. Glide activation from sufficient height, pitch/yaw control, speed decay, thermal/updraft detection, landing transition. Integrates with grapple release for chained traversal.  [GAMESCOM: REQUIRED] [COMPOUND: ~2ep]

1.5 Climbing & Mantling: Contextual ledge grab, wall climbing on designated surfaces, mantle-over-obstacle animations, stamina/duration limits. Slow and deliberate vs grappling’s fast arc.  [GAMESCOM: REQUIRED — at least mantling]

1.6 Swimming & Underwater Movement: Surface swimming, dive entry, underwater movement with oxygen model, underwater interactions, surface exit transitions. Corruption interaction underwater.  [GAMESCOM: NOT REQUIRED]

1.7 Platforming Physics Tuning Layer: Tuning sub-system consumed by 1.1–1.6. Gravity scaling, hang-time, landing forgiveness zones, moving platform synchronisation. Not content — pure feel tuning.  [GAMESCOM: REQUIRED — iterative]

1.8 Mount Traversal Mechanics: Mounted movement differences: speed multiplier, turn radius, jump, dismount transitions, traversal verb availability while mounted. Acquisition/cosmetics in Batch 2.  [GAMESCOM: NOT REQUIRED]

1.9 Movement State Machine: Authoritative state machine: grounded, airborne, grappling, gliding, swimming, climbing, mounted, stunned, knocked back. Priority conflict resolution, server reconciliation.  [GAMESCOM: REQUIRED]

1.10 Traversal Interaction Points: World-placed traversal triggers: grapple hooks, updraft vents, ziplines, bounce pads, launch cannons. Interaction contract (detection radius, activation input, state on entry/exit). Placement belongs to World/Zone.  [GAMESCOM: REQUIRED — hooks and updrafts]

1.11 Server-Authoritative Movement Validation: Position validation against movement rules, impossible state correction, latency desync handling. Anti-cheat foundation.  [GAMESCOM: REQUIRED — basic]

1.12 Movement Accessibility Options: Toggle vs hold for sprint/glide/grapple, auto-mantle, simplified swimming, adjustable camera shake on landing.  [GAMESCOM: NOT REQUIRED — toggle/hold low-cost, recommended]

1.13 Solo Traversal Scaling [PROPOSED]: All traversal content completable solo. No mandatory multi-player traversal gates in critical path. Cooperative shortcuts as optional bonuses only. Structural enforcement of single-player-first at the movement layer.  [GAMESCOM: REQUIRED]

1.14 Network Authority Model [PROPOSED]: The shared server authority pattern consumed by all server-authoritative sub-features across Batch 1. Defines tick rate, reconciliation strategy, client prediction model, and acceptable desync thresholds. Owned here because movement is the highest-frequency authority case. All other systems (combat hit detection, puzzle state, corruption state) reference this pattern.  [GAMESCOM: REQUIRED] [COMPOUND: ~2ep]

## Dependencies

• System 8: Input System (receives all player movement input)

• System 7: Camera System (camera behavior changes per movement state)

• Physics/Collision (Unreal Engine physics layer)

• World/Zone System [Batch 3] (traversal interaction points placed in zones)

• System 5: Corruption System (corruption modifies traversal surfaces)

## Gate Mapping

Architecture (state machine, server validation, interaction contracts): First Playable: Pre-production / Complete: Start Production

Content-ready (all traversal verbs functional, tuned, animated): First Playable: Start Production / Complete: Mid-production

Mount traversal: First Playable: Mid-production / Complete: Late Production

## CH-Specific Notes

Genre-standard MMO movement is walk/run/jump/mount with maybe a glide unlocked at endgame. CH ships grappling and gliding as core verbs from the tutorial, meaning the movement state machine is substantially more complex than any shipped MMO from day one. The closest reference is Guild Wars 2’s gliding and grapple (added years post-launch as mastery unlocks), but CH treats these as baseline. The Gamescom build must demonstrate grapple and glide in the Tutorial Cave to sell the exploration pillar. Platforming feel is the highest design-risk element — MMOs historically struggle with precise platforming due to server authority and network latency. Sub-feature 1.13 (Solo Traversal Scaling) is proposed to enforce the single-player-first pillar structurally rather than leaving it as a tuning aspiration.

## Technical Risks

⚠ Grapple swing physics with server reconciliation: client-side prediction for swing arcs must not desync with server authority. If the server corrects mid-swing, the player will feel rubber-banding at the worst possible moment. Requires early spike with network simulation.

⚠ Platforming precision at MMO latencies (50–150ms): landing forgiveness zones and coyote time must be tuned to mask latency without creating exploitable movement. No shipped MMO has solved this well — GW2 jumping puzzles are notoriously frustrating at high ping.

⚠ Movement state machine complexity: 8+ movement states with transitions between all of them creates a combinatorial testing surface. State conflicts (grapple during glide during knockback) will produce edge-case bugs throughout production.

⚠ Grapple-to-glide chain: the transition from swing release to glide activation is the signature traversal moment. If the timing window is too tight it feels punishing; too loose and it trivialises vertical level design. Requires extensive playtesting.

# System 2: Combat System

Experience Target: Adventure combat — fights are 10–30 second exclamation marks in an exploration sentence. Every hit should feel like it matters because fights end fast. Combat punctuates questing; it is not the questing.

## Description

The real-time combat execution layer handling what happens when attacks connect with targets. CH combat is active and positioning-dependent, emphasising timing and spatial awareness over rotation optimisation. Combat exists in service of questing and exploration — fights are punctuation in an adventure, not the entire sentence. The Gamescom build requires 4 functional melee skills with animations and special moves.

## Sub-Features

2.1 Hit Detection & Collision: Melee hitbox/hurtbox resolution, ranged projectile collision, spell AoE geometry, environmental obstruction. Server-authoritative with client-side prediction.  [GAMESCOM: REQUIRED]

2.2 Damage Calculation Pipeline: Final damage from base weapon damage, stat modifiers (STR/INT/DEX from System 9), crystal bonuses, potion buffs, enemy resistances, positional modifiers, crit rolls. Owns the math, not the source data.  [GAMESCOM: REQUIRED — simplified]

2.3 Targeting System: Lock-on, soft targeting for AoE, tab-target fallback, free-aim. Gamepad aim assist, mouse precision. Target switching, priority rules, target-of-target.  [GAMESCOM: REQUIRED — lock-on + soft]

2.4 Melee Combat Model: Attack chains, light/heavy attacks, attack speed per weapon type, hit-stop/hit-shake feedback, weapon reach. Positional advantage (flanking, backstab bonuses).  [GAMESCOM: REQUIRED — core demo]

2.5 Ranged Combat Model: Projectile speed/arc per weapon (crossbow, pistol, thrown potion), travel time, aim prediction, max range. Charge-shot if applicable.  [GAMESCOM: NOT REQUIRED]

2.6 Spell Combat Model: Cast time, channelling, instant-cast, spell targeting modes (ground, self-centered, projectile), interruptibility. Must feel distinct from ranged physical.  [GAMESCOM: NOT REQUIRED]

2.7 Crowd Control System: Stun, knockback, root, slow, silence taxonomy. Duration rules, diminishing returns, immunity windows, break-free. Defines taxonomy; per-ability CC in System 3.  [GAMESCOM: REQUIRED — knockback minimum]

2.8 Knockback & Physics Displacement: Physics-driven displacement. Distance calculation, environmental interaction (walls, ledges, corruption), recovery states. Critical given CH’s platforming — platform falls must feel fair.  [GAMESCOM: REQUIRED]

2.9 Combo Resolution Engine: State machine detecting sequential ability use, resolving enhanced effects. Detection windows, chain tracking, finisher resolution, feedback hooks. Combo definitions from System 3.  [GAMESCOM: REQUIRED — 1 chain]

2.10 Death & Respawn: Zero HP → death state, respawn point selection, timer, penalty model, downed state if applicable. CH’s tone suggests light penalties.  [GAMESCOM: REQUIRED — basic]

2.11 Combat Pacing & Rhythm Tuning: Global tuning: animation durations, GCD (if any), recovery frames, cancel windows, beats-per-minute. Where “combat feel” lives.  [GAMESCOM: REQUIRED — iterative]

2.12 Damage Feedback Contract: Data contract to VFX/audio/UI/camera on hit: damage numbers, type, crit flag, CC type, kill confirm. Does not own presentation.  [GAMESCOM: REQUIRED]

2.13 PvE Threat/Aggro Interface: Threat tracking from player actions (damage, healing, CC). Exposes to Enemy/Creature System for AI targeting. Threat modifiers from abilities/crystals/potions consumed here.  [GAMESCOM: REQUIRED — basic aggro]

2.14 Environmental Combat Interactions: Destructibles, corruption as combat hazard (knocking enemies into it), elevation advantage, narrow-space fighting.  [GAMESCOM: PARTIAL — elevation + corruption for Lighthouse]

2.15 Solo Combat Scaling [PROPOSED]: Dynamic or authored scaling ensuring every critical-path encounter is soloable. Candidate models: (A) Flat solo baseline, enemies gain HP/add spawns per additional player (RECOMMENDED — simplest, most predictable). (B) Dynamic HP scaling based on player count in radius. (C) Authored difficulty tiers (solo/duo/group) per encounter. Model A is recommended as baseline; Model C for boss encounters and set-piece quests.  [GAMESCOM: REQUIRED — solo baseline]

2.16 Quest-Triggered Combat Hooks [PROPOSED]: Scripting interface for Quest System to trigger, gate, and modify combat mid-quest. Spawn-on-trigger, fail-on-death, mid-combat objectives (destroy corruption node while fighting), combat-to-puzzle transitions. Owns hook contract; quest logic in Quest System.  [GAMESCOM: REQUIRED — Lighthouse]

## Dependencies

• System 1: Character Controller & Movement (position, facing, movement state)

• System 3: Ability/Skill System (skill multipliers, cooldown states, combo definitions)

• System 8: Input System (attack inputs, target switching)

• System 7: Camera System (combat camera, lock-on framing)

• System 9: Stat & Attribute System (STR/INT/DEX/CRIT values)

• Enemy/Creature System [Batch 2 or 3] (enemy stats, hitboxes, aggro response)

• Weapon Crystal System [Batch 2] (damage bonuses from crystals)

• Potions System [Batch 2] (active buff states)

• System 5: Corruption System (environmental hazard)

• Quest System [Batch 3] (quest-triggered combat hooks)

• Audio/VFX Systems (receives damage feedback hooks)

## Gate Mapping

Architecture (hit detection, damage pipeline, targeting, state machines): First Playable: Pre-production / Complete: Start Production

Melee vertical slice (4 skills, combos, knockback, death — Gamescom): First Playable: Start Production / Complete: Start Production

Full combat model (ranged, spell, all CC, full scaling): First Playable: Mid-production / Feature Complete: Late Production

## CH-Specific Notes

CH combat must feel good enough to carry single-player questing but is explicitly not the entire game. Most MMOs tune combat for endgame raid/PvP optimisation. CH should tune for “adventure combat”: readable, impactful, and short — 10–30 seconds against regular mobs. The positional/knockback emphasis combined with platforming environments is unusual — being knocked off a platform during a fight is going to happen frequently and needs to feel like a gameplay moment, not punishment. Sub-features 2.15 (Solo Combat Scaling) and 2.16 (Quest-Triggered Combat Hooks) are proposed additions that enforce single-player-first and combat-as-questing at the system architecture level.

## Technical Risks

⚠ Hit detection at variable latency: hitbox/hurtbox resolution must feel fair to the player while being server-authoritative. Client-side hit prediction with server validation rollback is the standard solution but requires careful tuning to avoid “I clearly hit them” frustration.

⚠ Knockback + platforming = physics edge cases: knocking a player off a platform into a fall, into corruption, off the map edge, or into another knockback zone creates cascading physics states. Each combination needs explicit handling.

⚠ Combo detection timing across network: combo windows (System 2) consume ability sequencing (System 3) which is input-driven (System 8). The full round-trip latency from button press to combo resolution must feel instantaneous. Client-side combo prediction with server confirmation is likely required.

⚠ Solo vs group scaling architecture: the scaling model (2.15) must be decided early because it affects enemy HP pools, damage numbers, spawn counts, and encounter scripting. Retrofitting scaling onto encounters designed without it is extremely expensive.

⚠ Quest-triggered combat transitions (2.16): seamless flow from exploration to combat to puzzle without loading screens requires all three systems to share a coherent state machine. This is architecturally harder than it sounds.

# System 3: Ability/Skill System

Experience Target: Build your own hero — the skill tree should feel like a choose-your-own-adventure book, not a spreadsheet optimisation problem. Investing a point should feel like gaining a new superpower, not incrementing a number.

## Description

Defines what abilities exist, how players unlock and configure them, and how they are activated during gameplay. CH uses linear skill paths with approximately 10 nodes each, unlocked via level-up and quest rewards, with approximately 6 triggered skills mapped to gamepad at any time. This system is the player’s primary expression of build identity alongside weapon/off-hand choice.

## Sub-Features

3.1 Skill Tree Structure: Data architecture for linear skill paths (~10 nodes). Node types: active ability, passive buff, combo extension, stat modifier. Unlock conditions: level gate or quest completion.  [GAMESCOM: REQUIRED — 1 melee path]

3.2 Skill Point Economy: Earn (level-up, quests) and spend. Total budget across ~60 levels, respec mechanics, strategic tension across combat/trade/social paths.  [GAMESCOM: REQUIRED — basic loop]

3.3 Active Ability Definitions: Master catalogue of triggered abilities. Per record: name, activation type, resource cost, targeting, damage multiplier, CC reference, combo tag, animation/VFX/sound references. The 4 Gamescom melee skills are entries here.  [GAMESCOM: REQUIRED — 4 melee]

3.4 Passive Ability Definitions: Always-active abilities once unlocked. Stat bonuses, proc effects, conditional modifiers, aura effects.  [GAMESCOM: NOT REQUIRED — 1–2 in melee path recommended]

3.5 Auto-Trigger Abilities [PROPOSED]: Automatic activation on conditions (on-hit, on-kill, on-dodge, on-corruption-cleanse). Internal cooldowns, priority rules. CH’s answer to complex builds on simple input.  [GAMESCOM: NOT REQUIRED]

3.6 Hotbar & Loadout Configuration: ~6 ability slots mapped to gamepad (KB/M equivalents). Drag-and-drop, loadout saving, per-Batsuit storage, weapon-swap ability set switching.  [GAMESCOM: REQUIRED — basic slot assignment]

3.7 Cooldown & Resource Management: Per-ability cooldowns, GCD if any, charge-based, mana cost/regen rules, UI feedback contract.  [GAMESCOM: REQUIRED]

3.8 Combo Definitions: Per-ability combo tags and sequencing. Which abilities chain, timing windows, enhanced effect data. Resolution engine in System 2; this owns the data.  [GAMESCOM: REQUIRED — 1 chain]

3.9 Ability Scaling & Node Upgrades: How abilities improve with investment. Per-node upgrades, scaling curves preventing early abilities going obsolete.  [GAMESCOM: NOT REQUIRED — flat power acceptable]

3.10 Ability-Weapon Compatibility Matrix: Which abilities per weapon + off-hand combo. Enforces soft-class contract. Filtering rules; class identities in System 4.  [GAMESCOM: REQUIRED — melee filter]

3.11 Skill Preview & Tooltip System: In-game ability info: damage, cooldown, cost, combo connections, unlock requirements, comparison tooltips.  [GAMESCOM: NOT REQUIRED — placeholder text OK]

3.12 Combo Authoring Pipeline [PROPOSED]: Design tool for authoring, testing, and tuning combo chains without code changes. Shared surface where designers define sequences (System 3 data) constrained by combat engine timing (System 2). Without this, combo iteration requires engineering per change.  [GAMESCOM: NOT REQUIRED — 4 skills hand-authored]

## Dependencies

• System 2: Combat System (abilities feed into damage calculation, CC, combo resolution)

• System 4: Class/Build System (weapon + off-hand determines available ability pool)

• System 9: Stat & Attribute System (level gates node unlocks, stats feed ability scaling)

• System 8: Input System (ability activation mapping, gamepad combo input)

• UI System [Batch 6] (hotbar display, skill tree UI, tooltips)

• Quest System [Batch 3] (some nodes are quest-gated)

## Gate Mapping

Architecture (skill tree data structure, hotbar, cooldowns, compatibility matrix): First Playable: Pre-production / Complete: Start Production

Content population (all abilities across all archetypes defined, animated, VFX’d): First Playable: Mid-production / Complete: Late Production

## CH-Specific Notes

The linear 10-node path design is deliberately simpler than genre standard (FFXIV’s job lists, ESO’s morph trees). Diversity comes from weapon/off-hand combination and cross-domain point distribution (combat/trade/social), not from mastering 30-ability rotations. The ~6 gamepad button constraint is a hard design constraint that forces readability. The “no two characters precisely the same” pillar means the skill point budget and path structure need mathematical modelling in pre-production to verify sufficient build diversity at scale.

## Technical Risks

⚠ Ability-weapon compatibility matrix complexity: 9 archetypes × multiple skill paths × node gating conditions creates a combinatorial data management challenge. Without a dedicated authoring tool, maintaining data integrity across the full matrix will consume increasing design time as content scales.

⚠ Gamepad combo input reliability: the modifier-button approach for ~6 skills (hold trigger + face button) must have zero false positives in combat while remaining accessible to casual players. Timing window tuning is critical and highly subjective.

⚠ Hotbar refresh on weapon swap: when the player swaps weapons mid-combat, the ability bar must instantly reflect the new archetype’s abilities without input lag or visual stutter. This requires the ability pool filter to resolve in a single frame.

⚠ Build diversity verification: “no two characters precisely the same” requires mathematical proof that the skill point budget supports meaningful differentiation. Without modelling (proposed 3.12), balance problems remain invisible until Alpha.

# System 4: Class/Build System

Experience Target: You are what you hold — swapping your weapon should feel like putting on a different superhero costume. Instant, empowering, and visually unmistakable. The player should never need a menu to know what class they are.

## Description

The soft-class identity layer translating weapon + off-hand combinations into recognisable playstyle archetypes without locking the player into a permanent choice. “What class are you?” is always answered by “whatever I’m holding right now.” Batsuits are the endgame expression, storing complete loadouts in User Space for instant class switching.

## Sub-Features

4.1 Weapon + Off-Hand Archetype Matrix: Core mapping: main-hand + off-hand → archetype (torch=Adventurer, healing=Priest, potions=Support, dual-melee=Rogue, gauntlets=Monk, shield=Tank, crossbow/pistol=Ranged, spells=Mage, dual-ranged=Gunslinger). Edge-case rules.  [GAMESCOM: REQUIRED — 1–2 archetypes]

4.2 Archetype Identity Package: Per-archetype metadata: name, icon, colour, UI framing, archetype-specific UI elements (Tank block meter, Priest healing frame), playstyle modifiers.  [GAMESCOM: PARTIAL — demo archetypes]

4.3 Real-Time Class Switching: Live weapon swap: animation, cooldown (combat vs non-combat), ability bar refresh, buff persistence rules, server authority model.  [GAMESCOM: NOT REQUIRED — but strong differentiator if achievable]

4.4 Batsuit System: Endgame stored loadouts in User Space. Saves: weapons, cosmetics, skills, crystals, potions. Naming, quick-swap, max slots, visitor display.  [GAMESCOM: NOT REQUIRED]

4.5 Build Validation Rules: Legal combination enforcement. Prevents impossible states (two shields). Constraint schema enforced by Inventory/Equipment on equip.  [GAMESCOM: REQUIRED — basic]

4.6 Archetype Progression Tracking [PROPOSED]: Per-archetype usage tracking (time as Tank, kills as Rogue). Unlocks archetype cosmetics/titles/minor bonuses. Rewards investment without lock-in.  [GAMESCOM: NOT REQUIRED]

4.7 Class Identity Social Communication: Nameplate archetype icon, group finder role tag, inspection display. Makes soft-class socially legible.  [GAMESCOM: NOT REQUIRED]

4.8 Soft-Class Onboarding Flow [PROPOSED]: Early-game moment teaching “you are what you hold.” Tutorial Cave or early Downtime: player receives different off-hand, sees archetype change. Class-change feedback (UI flash, name reveal, ability bar swap). Quest scripting in Quest System; this owns the feedback moment.  [GAMESCOM: STRONGLY RECOMMENDED]

## Dependencies

• System 3: Ability/Skill System (archetype determines available ability pool)

• Inventory/Equipment System [Batch 2] (weapon equip/swap triggers class change)

• System 9: Stat & Attribute System (stat allocation interacts with archetype effectiveness)

• Player Housing / User Space [Batch 4] (Batsuits stored in User Space)

• UI System [Batch 6] (archetype UI, Batsuit management)

• System 2: Combat System (weapon swap during combat)

## Gate Mapping

Architecture (matrix, validation, switching logic): First Playable: Pre-production / Complete: Start Production

Full archetype set (all 9 archetypes with identity packages): First Playable: Mid-production / Complete: Mid-production

Batsuit system: First Playable: Late Production / Complete: Alpha

## CH-Specific Notes

No shipped MMO has this system in this form. FFXIV is the closest — swap weapon, swap class — but FFXIV locks abilities, gear, and progression per job. CH’s version is radically more fluid: abilities come from persistent skill tree investment, stats from persistent level/allocation, cosmetics are fully decoupled. The only thing that changes on swap is the available ability pool filter and the archetype identity. Sub-feature 4.8 (Soft-Class Onboarding) is proposed and strongly recommended for Gamescom — if a demo attendee plays for 15 minutes and never realises the game has a soft-class system, the entire pillar fails.

## Technical Risks

⚠ Real-time class switching server authority: the server must validate that a weapon swap is legal, update the player’s archetype state, filter the ability pool, and propagate the change to nearby players within a single server tick. Any delay breaks the “instant costume change” fantasy.

⚠ Batsuit data integrity: a Batsuit saves weapons, skills, cosmetics, crystals, and potions. If any referenced item is consumed, sold, or modified between save and load, the system must handle graceful degradation without crashing or equipping invalid states.

⚠ Nine archetype permutation testing: 9 archetypes × all traversal states × all combat states creates a large QA surface. Each archetype-specific UI element (4.2) must be tested across all game contexts.

# System 5: Corruption System

Experience Target: The world is sick and you can see it healing — cleansing corruption should feel as satisfying as a pressure washer video, with the narrative weight of saving something that matters. Before and after should be visually dramatic.

## Description

The world-spanning corruption mechanic that distinguishes Couch Heroes from every other MMO. Corruption is a persistent environmental force covering terrain, structures, and creatures — the physical expression of the antagonist Drystan’s virus. Players fight it back through direct cleansing actions, quest objectives, and collaborative world events. It functions as both a combat challenge and a puzzle/platforming modifier, tying together CH’s movement, exploration, and combat pillars into a single systemic layer.

## Sub-Features

5.1 World Corruption State: Per-zone corruption level, server-side, influencing visuals, spawns, NPC behavior, accessible areas. Persists across sessions.  [GAMESCOM: REQUIRED — 1 zone]

5.2 Corruption Spread Rules: Server-driven expansion logic. Rate, max coverage, acceleration/deceleration triggers.  [GAMESCOM: PARTIAL — static placement OK, spread stretch]

5.3 Corruption Cleansing Mechanic: Player-facing removal: interaction prompts, animations, progress feedback, AoE resolution. Held interactions, channelled abilities, or item usage per type.  [GAMESCOM: REQUIRED]

5.4 Corruption Types: Distinct varieties: terrain (blocks movement), structural (disables NPCs/doors), creature (spawns enemies), puzzle (requires specific sequences).  [GAMESCOM: REQUIRED — 2 types minimum]

5.5 Corruption-Modified Traversal: Corrupted surfaces: slippery, damaging, impassable. Cleansing creates new paths.  [GAMESCOM: REQUIRED]

5.6 Corruption-Based Enemies: Enemies spawned/empowered/transformed by corruption. Tied to corruption state, not static tables. Clearing corruption removes/weakens them.  [GAMESCOM: REQUIRED — 1 type]

5.7 Corruption Puzzles: Environmental puzzles with corruption as obstacle. Combines cleansing with platforming, timing, sequencing.  [GAMESCOM: REQUIRED]

5.8 Zone Restoration Events: Collaborative/phased cleansing of major corruption nodes, visually transforming zone areas. Restore the Lighthouse is the prototype.  [GAMESCOM: REQUIRED — Lighthouse]

5.9 Corruption Narrative Integration: Lore hooks connecting corruption to Drystan’s virus. Data contract for narrative beats, environmental storytelling markers. Content in Narrative System.  [GAMESCOM: PARTIAL]

5.10 Corruption Narrative Escalation Model [PROPOSED]: Does corruption evolve with story progression? New types as Drystan’s influence grows? Do cleansed zones stay clean or does corruption adapt? Architectural decision: static content system or living escalation system? Decision needed pre-production even if implementation is post-Alpha.  [GAMESCOM: NOT REQUIRED — design direction should be locked]

5.11 Corruption Feedback & Visualization Hooks: Data contract to VFX/audio/lighting. What visual/audio states trigger on corruption level changes. Does not own VFX.  [GAMESCOM: REQUIRED]

5.12 Corruption Telemetry: Server-side tracking of state changes, cleansing activity, event participation. Feeds analytics.  [GAMESCOM: NOT REQUIRED]

5.13 Corruption Difficulty Scaling: Intensity and enemy difficulty scaling by zone progression, player count, narrative state. Ties to 2.15 solo scaling — corruption must be soloable.  [GAMESCOM: PARTIAL — solo baseline required]

## Dependencies

• System 1: Character Controller & Movement (corruption modifies traversal)

• System 2: Combat System (corruption spawns enemies, cleansing may involve combat)

• System 6: Puzzle & Platforming Systems (corruption puzzles use shared framework)

• World/Zone System [Batch 3] (corruption state is per-zone data)

• VFX System (corruption visual presentation)

• Enemy/Creature System [Batch 2 or 3] (corruption-based spawning)

• Quest System [Batch 3] (Restore the Lighthouse, corruption quests)

• Narrative System [Batch 3] (Drystan’s virus storyline)

• Telemetry & Event Tracking [Batch 7] (corruption telemetry)

## Gate Mapping

Vertical slice (cleansing, 2 types, traversal mod, Lighthouse quest): First Playable: Pre-production / Complete: Start Production

Full system (spread rules, all types, restoration events, escalation): First Playable: Mid-production / Feature Complete: Late Production

## CH-Specific Notes

No genre equivalent. This is the single highest-design-risk system because there is no shipped reference. Early prototyping in Pre-production is critical. The Gamescom build requires corruption VFX and Restore the Lighthouse functional. Sub-feature 5.10 (Escalation Model) is proposed because the answer to “does corruption evolve?” has massive downstream implications for content pipeline, server architecture, and narrative planning. Even if implementation is post-Alpha, the decision must be made in pre-production.

## Technical Risks

⚠ Corruption state replication across 30–40 players: per-zone corruption level changes must propagate to all players in the instance with visual consistency. If Player A cleanses corruption and Player B doesn’t see the change for 2 seconds, the world feels broken.

⚠ Corruption VFX performance: corruption visuals cover large world surfaces and change dynamically. Shader-based corruption rendering must maintain frame budget at high coverage percentages. This is a GPU cost that scales with visible corruption area.

⚠ Restoration event synchronisation: Zone Restoration Events (5.8) require multiple players’ cleansing progress to aggregate toward a shared threshold. Race conditions, disconnection handling, and progress persistence across sessions are all non-trivial.

⚠ No shipped reference for iteration: every other system has genre precedent to learn from. Corruption has none. Expect 2–3x the iteration cycles of a standard system, which must be factored into the production schedule.

⚠ Corruption spread rules + player count interaction: if corruption spreads dynamically and players cleanse it, the equilibrium point depends on active player count. Low-population servers could become overwhelmed; high-population servers could trivialise corruption. This is a live service balancing problem that begins at Alpha.

# System 6: Puzzle & Platforming Systems

Experience Target: Zelda dungeons in an MMO — “aha!” moments that make you feel clever, not “finally!” moments that make you feel relieved. The puzzles reward observation and curiosity; the platforming rewards skill and confidence.

## Description

The systemic framework for non-combat challenges rewarding exploration, observation, and spatial reasoning. CH treats puzzles and platforming as first-class quest mechanics alongside combat. This system provides reusable puzzle primitives and platforming infrastructure that quest and level designers compose into specific encounters.

## Sub-Features

6.1 Puzzle Primitive Library: Reusable building blocks: pressure plates, levers/switches, moveable objects, light beam redirectors, sequence locks, rotation puzzles, symbol matching, observation puzzles. Per-primitive: interaction contract, state machine, reset behavior.  [GAMESCOM: REQUIRED — plates, levers, sequences]

6.2 Physics Puzzle Framework: Physics-driven: push blocks, weight platforms, pendulums, water flow. Deterministic server-authoritative resolution for multiplayer.  [GAMESCOM: NOT REQUIRED]

6.3 Environmental Puzzle Framework: Environment as mechanism: terrain transformation, visibility toggles, corruption-state puzzles, weather/time-gated.  [GAMESCOM: REQUIRED — corruption-state]

6.4 Timed Challenge Framework: Timer, scoring, leaderboard for Archway Racetrack etc. Start/finish triggers, checkpoints, personal bests, ghost replay.  [GAMESCOM: STRETCH]

6.5 Platforming Checkpoint System: Designer-placed mid-platforming save points. Activation feedback, respawn logic, persistence rules.  [GAMESCOM: REQUIRED]

6.6 Puzzle State Management: Server-authoritative per-player/per-instance tracking. Reset, lock-on-complete vs repeatable, multiplayer state, cross-session persistence.  [GAMESCOM: REQUIRED]

6.7 Puzzle Hint System: Progressive hints: time/attempt triggers, escalation tiers (subtle cue → pointer → walkthrough), opt-in/opt-out.  [GAMESCOM: NOT REQUIRED — recommended for public demo]

6.8 Multiplayer Puzzle Synchronisation: How puzzles work with multiple players. Design decision required: Instanced (per-player, simple, lonely), Shared (cooperative, griefable), or Hybrid [RECOMMENDED] (critical-path instanced, side content shared with co-op bonuses).  [GAMESCOM: PARTIAL — basic isolation]

6.9 Puzzle Reward Hooks: Data contract to Quest, Loot, and Progression systems. Signals emitted on solve; delivery is downstream.  [GAMESCOM: REQUIRED]

6.10 Hero Gadget Puzzle Integration: Puzzles requiring Gadget for scanning, manipulation, decoding. Interaction contract between Gadget and puzzle state. Full Gadget in System 10.  [GAMESCOM: STRETCH]

6.11 Solo Puzzle Guarantee [PROPOSED]: All critical-path puzzles solvable solo. No mandatory multi-player mechanics in main quest. Cooperative puzzles are side content or optional shortcuts.  [GAMESCOM: REQUIRED]

## Dependencies

• System 1: Character Controller & Movement (platforming uses full traversal vocabulary)

• System 5: Corruption System (corruption puzzles)

• System 8: Input System (puzzle interaction inputs)

• System 7: Camera System (puzzle-specific framing)

• Physics/Collision (physics puzzle simulation)

• Quest System [Batch 3] (puzzles as quest objectives)

• World/Zone System [Batch 3] (environmental puzzles are zone-specific)

• UI System [Batch 6] (timer, hints, checkpoint feedback)

• System 10: Hero Gadget (gadget-based puzzles)

## Gate Mapping

Architecture (primitive library, state management, reward hooks): First Playable: Pre-production / Complete: Start Production

Content-ready (full primitive set, physics puzzles, hint system, timed challenges): First Playable: Start Production / Complete: Mid-production

## CH-Specific Notes

Most MMOs have zero systemic puzzle support. CH needs reusable primitives because puzzles are a core quest mechanic. The ambition is closer to Zelda dungeon vocabulary in an MMO, which is significant design risk. The proposed hybrid model for multiplayer puzzles (6.8) balances single-player-first with MMO social expectations. The Gamescom build needs corruption puzzles for Restore the Lighthouse and basic platforming checkpoints.

## Technical Risks

⚠ Multiplayer puzzle state synchronisation: if two players interact with the same puzzle simultaneously, state conflicts will occur. The hybrid instanced/shared model (6.8) mitigates this but introduces its own complexity — the system must know which puzzles are instanced and which are shared, and handle transitions between the two.

⚠ Physics puzzle determinism: physics-driven puzzles (6.2) must produce identical results on client and server. Unreal’s physics engine is not deterministic by default across different hardware. Server-authoritative physics resolution may be required, adding latency to puzzle interactions.

⚠ Hint system difficulty calibration: progressive hints (6.7) require analytics data about where players get stuck, which doesn’t exist until playtesting. The hint system architecture must support post-launch hint insertion for puzzles that prove too difficult.

⚠ Platforming checkpoint placement: too few checkpoints creates frustration; too many trivialises the challenge. Checkpoint density is a design variable that will need tuning per-environment, meaning the checkpoint system must be designer-configurable, not hard-coded.

# System 7: Camera System

Experience Target: Invisible when it’s working, cinematic when you notice it — the camera should never fight the player, and occasionally surprise them with how stunning the world looks.

## Description

Controls the player’s viewport across all gameplay contexts. CH combines third-person combat, precision platforming, exploration, cinematic narrative, and personal housing — requiring the camera to handle a wider range of use cases than a typical MMO camera and transition between them seamlessly. A bad camera is the fastest way to make grappling, gliding, and platforming feel terrible.

## Sub-Features

7.1 Third-Person Exploration Camera: Default mode. Over-shoulder/behind, adjustable distance/pitch/orbit, collision avoidance, soft-follow, FOV adjustment.  [GAMESCOM: REQUIRED]

7.2 Combat Camera: Tighter follow, lower rotation latency, lock-on framing, adjusted FOV. Smooth transition to/from exploration.  [GAMESCOM: REQUIRED]

7.3 Platforming Camera: Context-triggered: wider FOV, pitch assistance, reduced sway, optional side-view snap for 2D-style sections.  [GAMESCOM: REQUIRED]

7.4 Grapple & Glide Camera Behaviors: Bespoke handling: swing arc following (anti-nausea), glide pull-back (terrain awareness), grapple-to-glide transitions.  [GAMESCOM: REQUIRED]

7.5 First-Person Toggle: Optional first-person: smooth transition, head-bob, weapon visibility, third-person fallback for grapple/glide.  [GAMESCOM: NOT REQUIRED]

7.6 Cinematic Camera Mode: Director-driven for dialogues/cutscenes. Predefined paths, character framing, DOF, input suppression.  [GAMESCOM: PARTIAL — basic dialogue framing]

7.7 Photo Mode: Free orbit, zoom, tilt, roll, DOF, filters, pose control, HUD toggle, freeze, high-res capture.  [GAMESCOM: NOT REQUIRED — high marketing value]

7.8 User Space Camera [PROPOSED]: Housing camera for furniture placement. Free orbit, top-down toggle, snap-to-grid framing, room-scale and item-scale zoom. Distinct from exploration.  [GAMESCOM: REQUIRED if User Space in build]

7.9 Death & Spectator Camera [PROPOSED]: Death: pull-back, desaturate, respawn options. Spectator: optional camera for watching other instance players.  [GAMESCOM: PARTIAL — death camera required]

7.10 Camera Collision & Occlusion: No geometry clipping, auto-zoom in tight spaces, see-through-walls for occluded targets, near-camera LOD.  [GAMESCOM: REQUIRED]

7.11 Interior/Exterior Transitions: Auto behavior changes entering buildings/caves/User Space. Zoom, collision boundaries, lighting adaptation.  [GAMESCOM: REQUIRED — Tutorial Cave]

7.12 Camera Accessibility Options: Shake intensity, motion blur toggle, FOV slider, sensitivity, reduced motion.  [GAMESCOM: PARTIAL — FOV + shake toggle recommended]

## Dependencies

• System 1: Character Controller & Movement (camera state driven by movement state)

• System 2: Combat System (combat camera activation, lock-on)

• System 8: Input System (camera control inputs)

• System 6: Puzzle & Platforming Systems (platforming camera triggers)

• Narrative System [Batch 3] (cinematic camera triggers)

• UI System [Batch 6] (Photo Mode overlay)

• Player Housing / User Space [Batch 4] (User Space camera context)

## Gate Mapping

Core modes (exploration, combat, platforming, grapple/glide, collision): First Playable: Pre-production / Complete: Start Production

Extended modes (first-person, cinematic, photo, User Space, spectator): First Playable: Mid-production / Complete: Late Production

## CH-Specific Notes

Genre-standard MMO cameras handle two states: exploration and combat. CH needs at minimum seven distinct behaviors plus photo mode, all transitioning smoothly. The grapple and glide camera behaviors are highest-risk — bad camera during a swing causes motion sickness, bad camera during glide makes navigation impossible. The proposed User Space camera (7.8) is necessary because furniture placement is a fundamentally different camera use case.

## Technical Risks

⚠ Grapple camera motion sickness: the camera must follow a swinging arc without inducing nausea. Standard solutions (damped follow, horizon lock) may conflict with the player’s need to aim their release point. Requires playtesting with motion-sensitive players.

⚠ Camera transition smoothness: seven or more camera modes means dozens of possible transitions. Each transition must blend smoothly without pop or judder. The transition matrix (from any state to any other state) is large and each entry may need bespoke tuning.

⚠ Collision in tight spaces: Tutorial Cave and indoor environments will force the camera into tight geometry frequently. Auto-zoom, clip-through, and transparency solutions each have tradeoffs. This is a persistent polish problem throughout production.

⚠ Platforming camera vs player agency: platforming camera adjustments (7.3) that help the player see the gap ahead may fight against the player’s manual camera control. The system must blend assistance with manual control gracefully.

# System 8: Input System

Experience Target: Plays like it was designed for your controller, even when you’re on keyboard — no input should ever feel like a workaround. The game should respond to what the player meant, not just what they pressed.

## Description

The abstraction layer translating raw hardware input into game actions across all supported devices. CH’s gamepad-first design with ~6 button combos for skills, full KB/M support, and future cross-play ambitions means this must be built as a device-agnostic action mapping layer from day one.

## Sub-Features

8.1 Action Mapping Layer: Device-agnostic input abstraction. All actions as abstract mappings. Consuming systems never reference raw hardware.  [GAMESCOM: REQUIRED]

8.2 Keyboard & Mouse Profile: Default bindings, sensitivity, acceleration toggle, modifier support, scroll wheel, extended mouse buttons.  [GAMESCOM: REQUIRED]

8.3 Gamepad Profile: Xbox/PlayStation/Switch defaults, dead zones, trigger sensitivity, rumble/haptic mappings, button combo definitions.  [GAMESCOM: REQUIRED]

8.4 Input Remapping & Custom Bindings: Full rebinding, conflict detection, profile save/load, reset-to-default.  [GAMESCOM: NOT REQUIRED]

8.5 Context-Sensitive Input Switching: Auto input behavior per context (swimming, puzzle, dialogue, combat). Clean swaps without jarring disconnect.  [GAMESCOM: REQUIRED]

8.6 Gamepad Skill Combo System: ~6 skills on gamepad via modifier+button. Input detection, buffering, visual modifier feedback, timing window tuning.  [GAMESCOM: REQUIRED]

8.7 Simultaneous Input Device Support: KB + gamepad used together. Auto glyph switching on last input. No forced device lock.  [GAMESCOM: NOT REQUIRED — no-lock architectural default]

8.8 Input Accessibility Features: One-handed schemes, toggle/hold for all held actions, adjustable combo timing, sticky targeting, auto-run/follow.  [GAMESCOM: PARTIAL — toggle/hold recommended]

8.9 Input Buffering & Queueing: Pre-completion input acceptance for fluid chaining. Buffer window per action, queue depth, cancellation rules. Critical for combat feel.  [GAMESCOM: REQUIRED]

8.10 Platform Input Abstraction: Platform-agnostic architecture for future cross-play. Glyph libraries, platform profiles, touch placeholder. Not functional but structurally present.  [GAMESCOM: ARCHITECTURAL ONLY]

## Dependencies

• Unreal Engine Enhanced Input (or equivalent framework)

• System 1: Character Controller & Movement (movement inputs)

• System 2: Combat System (attack/ability inputs)

• System 3: Ability/Skill System (hotbar activation)

• System 7: Camera System (camera control inputs)

• UI System [Batch 6] (menu navigation, glyph display)

## Gate Mapping

Architecture (action mapping, profiles, context switching, buffering): First Playable: Pre-production / Complete: Pre-production

Functional (gamepad combos, all Gamescom contexts): First Playable: Start Production / Complete: Start Production

Tuning & polish (accessibility, remapping UI, simultaneous device, platform abstraction): Ongoing / Complete: Late Production

## CH-Specific Notes

The gamepad skill combo system is the most CH-specific element. Most MMOs assume keyboard with 20+ keybinds and treat gamepad as secondary. CH designing for ~6 gamepad-accessible skills from the start is a design commitment that shapes the entire Ability System. The three-phase gate split reflects reality: architecture must be first, Gamescom needs functional gamepad and KB/M, tuning is iterative.

## Technical Risks

⚠ Gamepad skill combo false positives: if the modifier+button approach fires the wrong skill during combat, player trust is destroyed. Input detection timing must be tuned against real combat conditions, not isolated testing.

⚠ Context-sensitive input conflicts: when traversal, combat, and puzzle contexts overlap (fighting while platforming near a puzzle), the input system must resolve which context owns which buttons without the player needing to think about it.

⚠ Cross-platform input abstraction cost: building the platform-agnostic layer (8.10) now adds architectural overhead that doesn’t pay off until cross-play. The risk is over-engineering for a future milestone at the cost of near-term velocity.

# System 9: Stat & Attribute System

Experience Target: Every point matters — investing a stat point should feel like a meaningful commitment to who your character is becoming. The character sheet should tell a story about your choices, not display a solved equation.

## Description

The mathematical foundation underlying every RPG system in Couch Heroes. Owns the player’s stat sheet — the three primary stats (STR, INT, DEX), hidden stats (CRIT, CHA, AGG, SPEED), and bar stats (HP, MANA) — and the formulas that translate stat values into gameplay effects. Every system that involves numbers (combat damage, ability scaling, profession efficiency, social interactions) consumes this system’s output. Without it, nothing else computes.

## Sub-Features

9.1 Primary Stat Definitions (STR, INT, DEX): Three player-visible stats. STR affects melee damage + HP scaling, INT affects spell damage + mana scaling, DEX affects ranged damage + crit chance (design pending confirmation). Base values, per-level growth curves, allocation interface.  [GAMESCOM: REQUIRED]

9.2 Hidden Stat Definitions (CRIT, CHA, AGG, SPEED): Derived from primary stats + equipment + potions + crystals. CRIT: critical hit chance/multiplier. CHA: social interaction modifiers (see 9.10). AGG: aggro generation modifier. SPEED: movement/attack speed modifier. Derivation formulas, floor/ceiling values.  [GAMESCOM: REQUIRED — CRIT + SPEED minimum]

9.3 Bar Stat Definitions (HP, MANA): Resource pools. Base values, scaling formulas (per-level + stat contributions), regen rates (combat vs out-of-combat), UI bar data contract.  [GAMESCOM: REQUIRED]

9.4 Stat Allocation System: Points-per-level budget, allocation UI, respec mechanics, preview/confirmation. Must support meaningful differentiation per the “no two characters the same” pillar.  [GAMESCOM: REQUIRED — basic allocation]

9.5 Stat Modifier Stack: Aggregation pipeline: base + level growth + allocated points + potion buffs + crystal bonuses + enchantments + passive abilities + archetype modifiers. Strict evaluation order: base → additive flat → multiplicative percentage → additive percentage → hard caps. All systems write modifiers; all consumers read resolved values. Central stat authority.  [GAMESCOM: REQUIRED — simplified]

9.6a Damage Formula: STR/INT/DEX → weapon damage output. The relationship between stat points and per-hit damage. Must be data-driven (designer-tunable, not hard-coded). Separate formulas for melee (STR-weighted), spell (INT-weighted), and ranged (DEX-weighted).  [GAMESCOM: REQUIRED — melee formula]

9.6b Critical Hit Formula: CRIT value → crit chance percentage and crit damage multiplier. Diminishing returns curve to prevent crit-stacking from breaking combat at high levels.  [GAMESCOM: REQUIRED — initial tuning]

9.6c Speed Formula: SPEED value → attack animation speed modifier and movement speed modifier. Cap values to prevent animation breaking at extreme SPEED values.  [GAMESCOM: REQUIRED — initial tuning]

9.6d Social Formula (CHA) [PROPOSED]: CHA value → gameplay effects. Candidate designs: (A) CHA affects NPC shop prices (lower buy, higher sell) and faction reputation gain rate — makes CHA a soft economic advantage. (B) CHA unlocks additional dialogue options and NPC quest availability — makes CHA a content-gating stat. (C) CHA affects social visibility (profile prominence, group finder priority) — makes CHA a social-meta stat. RECOMMENDATION: Model A as baseline (economic), with select Model B moments for flavour. Model C is too meta-gamey for CH’s tone.  [GAMESCOM: NOT REQUIRED — design decision needed pre-production]

9.7 Level Curve & XP Table: XP-to-level table across ~60 levels. XP sources (quests, combat, exploration, professions). Pacing curve for time-per-level.  [GAMESCOM: REQUIRED — demo range]

9.8 Stat Inspection & Character Sheet Contract: Data exposed to UI: current values, modifier source breakdown, comparison previews for equipment/allocation. UI display in Batch 6.  [GAMESCOM: PARTIAL — basic display]

9.9 Respec Model: How costly/easy is it to reallocate stat points? Candidate approaches: (A) Free respecs at any Barbersmith visit — maximises experimentation, reduces build identity. (B) Scaling gold cost per respec — allows correction without trivialising. (C) Free first respec per level tier, then increasing cost — balances both. RECOMMENDATION: Model C, aligned with discovery pillar (encourages trying) without undermining investment.  [GAMESCOM: NOT REQUIRED — design decision needed]

9.10 CHA Scope Design Decision: See 9.6d for candidate models. This sub-feature is the decision itself — what does CHA actually do in the game? Must be resolved in pre-production because it ripples into Economy (Batch 2), Narrative (Batch 3), and Social (Batch 4) systems.  [GAMESCOM: NOT REQUIRED — decision needed pre-production]

9.11 Stat Balance Modelling Tool [PROPOSED]: Production tool (spreadsheet or app) for modelling stat curves, damage output at various distributions, and identifying degenerate builds. Not an in-game system. Without this, the 60-level curve is designed by intuition and balance problems compound silently. Especially critical given no gear stats to act as a safety net.  [GAMESCOM: NOT REQUIRED in-game — spreadsheet should exist pre-production]

## Dependencies

• None for core definitions — this is a foundational system

• System 2: Combat System (consumes stats for damage calculation)

• System 3: Ability/Skill System (consumes stats for ability scaling, provides passive stat bonuses)

• System 4: Class/Build System (archetype may provide stat modifiers)

• Potions System [Batch 2] (potions write buffs to modifier stack)

• Weapon Crystal System [Batch 2] (crystals write bonuses to modifier stack)

• UI System [Batch 6] (displays character sheet)

## Gate Mapping

Architecture (stat definitions, modifier stack, translation formulas, XP table): First Playable: Pre-production / Complete: Pre-production

Functional (all stat sources writing correctly, level curve for demo range): Complete: Start Production

Tuning (full 60-level curve, balance pass, formula iteration): Ongoing through Late Production

## CH-Specific Notes

The most significant CH-specific element is what’s absent from the stat sources. In a standard MMO, gear is the dominant stat source at endgame. In CH, gear carries zero stats — stats come from level, allocation, potions, and weapon crystals only. This means each source is more impactful and the allocation system more meaningful. A 1-point allocation matters more than in WoW because there’s no gear layer to dilute it. CHA as a social interaction modifier is unique to CH’s social pillar — see sub-feature 9.10 for candidate designs. The stat balance modelling tool (9.11, proposed) is especially important given the absence of gear as a balancing lever.

## Technical Risks

⚠ Stat modifier stack ordering: if additive and multiplicative bonuses are applied in the wrong order, balance breaks silently. The stack must enforce a strict evaluation order (base → additive flat → multiplicative → additive percentage → caps) and this order must be documented as a contract for all contributing systems.

⚠ 60-level curve without gear dilution: the full level range must remain balanced with only stat allocation, potions, and crystals as tuning levers. Traditional MMOs use gear as a “reset button” at expansion tiers. CH has no such lever, meaning the original curve must be designed to sustain the entire level range.

⚠ CHA stat game impact: if CHA affects NPC prices, dialogue options, or faction reputation gain, it’s a build-defining stat that touches Economy, Narrative, and Social systems. If it’s purely cosmetic or social, it’s a dump stat. This design decision ripples across multiple batches.

⚠ Respec cost and frequency: cheap respecs undermine build identity (every player optimises per encounter); expensive respecs punish experimentation (which conflicts with the discovery pillar). The respec model must be decided early as it affects how boldly players invest points.

# System 10: Hero Gadget System [PROPOSED]

Experience Target: Your Swiss Army knife for the world — pulling out the Gadget should feel like a detective pulling out a magnifying glass. It’s how a clever player interacts with the world beyond swinging a sword.

Note: This system is proposed. The GDD describes a “personal portable computer every player carries, used for environment interaction, data gathering, and UI functions” but does not scope it as a standalone system. It is included here because without clear ownership, Gadget functionality will fall through the cracks between Movement, Puzzle, UI, and Corruption systems. If the studio decides the Gadget is thin (just a lore wrapper for menus), this system can be collapsed into UI with a cross-reference note.

## Description

The Hero Gadget is every player’s personal portable device — a multitool for interacting with the world beyond combat. It serves as an in-fiction justification for several game UI functions (scanning, data collection, map) and as a gameplay tool for puzzle interaction, environment analysis, and potentially corruption cleansing. This system owns the Gadget’s activation model, interaction framework, and data outputs.

## Sub-Features

10.1 Gadget Activation & Mode Switching: How the player activates and switches Gadget modes (scan, interact, analyse). Input mapping, in-world visual representation, mode selection.  [GAMESCOM: STRETCH]

10.2 Environment Scanning Mode: Point Gadget at objects for contextual info: NPC details, object lore, corruption analysis, interactable highlights. Scan targeting (raycast/area), data request contract, result delivery to UI.  [GAMESCOM: STRETCH]

10.3 Puzzle Interaction Mode: Gadget as puzzle tool: manipulate untouchable elements, decode sequences, redirect energy, interface with tech. Interaction contract with System 6 puzzle state.  [GAMESCOM: STRETCH]

10.4 Corruption Analysis Mode [PROPOSED]: Gadget reveals corruption type, cleansing requirements, hidden nodes, source traces. Non-combat interaction with CH’s signature mechanic. Data request to System 5.  [GAMESCOM: NOT REQUIRED]

10.5 In-Fiction UI Surface [PROPOSED]: Gadget as diegetic container for map, quest log, inventory, character sheet. Defines which UI elements are “Gadget screens” vs pure HUD. Design decision: how diegetic is the UI?  [GAMESCOM: NOT REQUIRED]

## Dependencies

• System 8: Input System (Gadget activation input)

• System 6: Puzzle & Platforming Systems (Gadget puzzle interaction contract)

• System 5: Corruption System (corruption analysis data)

• Narrative System [Batch 3] (scan lore data)

• World/Zone System [Batch 3] (scannable world objects)

• UI System [Batch 6] (scan results display, diegetic UI surface)

## Gate Mapping

Design lock (what does the Gadget actually do? How diegetic is it?): Pre-production

First Playable (at least one mode functional): Start Production / Complete: Mid-production

Full feature set: Feature Complete: Late Production

## CH-Specific Notes

The Hero Gadget is either a central identity-defining tool (like the Sheikah Slate in Breath of the Wild) or a thin UI wrapper. The GDD mentions it in passing but doesn’t deeply spec it. If the studio decides the Gadget is a major feature, it needs this system. If it’s just a lore justification for menus, it can be collapsed into UI. That decision should be made in pre-production. The corruption analysis mode (10.4) is proposed because it creates a non-combat way to interact with the game’s signature mechanic, reinforcing the discovery pillar.

## Technical Risks

⚠ Scope creep risk: the Gadget is an open-ended interaction tool that could absorb unlimited design scope. Without strict mode boundaries and a clear “what the Gadget does NOT do” list, it will expand throughout production.

⚠ Diegetic UI performance: if the Gadget serves as a diegetic UI surface (10.5), it renders in 3D world space rather than as a screen-space overlay. This has performance and readability implications, especially on lower-end hardware.

⚠ Design decision dependency: the Gadget’s scope affects Puzzle (6.10), Corruption (5.3), and UI system design. If the decision on Gadget scope is delayed, those three systems must either build placeholder hooks or risk rework.

# Appendix A: Gamescom Critical Path Summary

Sub-features that must be vertical-slice quality by August 2025. For Miro board sprint planning, these are the items that should be prioritised in the first production sprints.

| System | Required Sub-Features for Gamescom |
| --- | --- |
| 1: Movement | 1.1, 1.2, 1.3, 1.4, 1.5 (mantle), 1.7, 1.9, 1.10 (hooks/updrafts), 1.11 (basic) |
| 2: Combat | 2.1, 2.2 (simplified), 2.3 (lock-on+soft), 2.4, 2.7 (knockback), 2.8, 2.9 (1 chain), 2.10 (basic), 2.11, 2.12, 2.13 (basic), 2.15 (solo baseline), 2.16 |
| 3: Ability | 3.1 (1 path), 3.2 (basic), 3.3 (4 melee), 3.6 (basic), 3.7, 3.8 (1 chain), 3.10 (melee filter) |
| 4: Class/Build | 4.1 (1–2 archetypes), 4.2 (demo), 4.5 (basic), 4.8 (strongly rec.) |
| 5: Corruption | 5.1 (1 zone), 5.3, 5.4 (2 types), 5.5, 5.6 (1 enemy type), 5.7, 5.8 (Lighthouse), 5.11 |
| 6: Puzzle | 6.1 (plates/levers/sequences), 6.3 (corruption-state), 6.5, 6.6, 6.9 |
| 7: Camera | 7.1, 7.2, 7.3, 7.4, 7.6 (basic dialogue), 7.8 (if User Space in build), 7.9 (death only), 7.10, 7.11 |
| 8: Input | 8.1, 8.2, 8.3, 8.5, 8.6, 8.9 |
| 9: Stats | 9.1, 9.2 (CRIT+SPEED), 9.3, 9.4 (basic), 9.5 (simplified), 9.6 (initial), 9.7 (demo range) |
| 10: Gadget | Stretch — scope decision needed in Pre-production |

# Appendix B: Known Intersection Decisions

These are design decisions at the boundaries between two or more systems. Each must be resolved before the affected systems can be fully implemented. Flagged here to ensure they are tracked as explicit decision items, not discovered as bugs during integration.

| Intersection | Systems | Decision Required | Owner | Deadline |
| --- | --- | --- | --- | --- |
| Knockback into corruption during puzzle | 2 × 5 × 6 | If a player is knocked into a corruption zone while solving a puzzle, does the puzzle reset? Does corruption damage override puzzle invulnerability (if any)? Who owns the priority? | Design Lead | Pre-production |
| Death during timed challenge | 2 × 6 | If the player dies mid-race (Archway Racetrack), does the timer stop? Does the player respawn at the race start or nearest checkpoint? Is the run invalidated? | Design Lead | Start Production |
| Class swap mid-combo | 4 × 2 × 3 | If a player swaps weapons during an active combo chain, does the combo break? Can the new archetype’s abilities continue the combo? Or is weapon swap blocked during combo? | Design Lead | Pre-production |
| Corruption cleansing as combat action | 5 × 2 | Can the player cleanse corruption while in combat? Is cleansing interruptible by enemy attacks? Does cleansing generate threat? This defines whether corruption encounters are fight-then-cleanse or cleanse-while-fighting. | Design Lead | Pre-production |
| Grapple target priority: traversal vs combat | 1 × 2 | If a grapple point and an enemy are in similar screen positions, does the grapple target traversal or combat reposition? Context-based? Player-toggled? | Design Lead | Start Production |
| Puzzle interaction during combat | 6 × 2 | Can players interact with puzzle elements while enemies are active? If combat input overrides puzzle input (context switching, 8.5), how does the player signal “I want to solve this puzzle, not fight”? | Design Lead | Start Production |
| Solo scaling + corruption difficulty | 2.15 × 5.13 | Solo combat scaling and corruption difficulty scaling must agree. If corruption spawns enemies scaled for groups but the player is solo, which system’s scaling wins? | Design Lead | Pre-production |
| Stat allocation + archetype effectiveness | 9 × 4 | If a player maxes STR but plays as Mage (INT-based), how punishing is the mismatch? Is it intentionally suboptimal (build diversity) or functionally broken (build trap)? Defines whether CH allows “bad builds” or soft-corrects them. | Design Lead | Pre-production |
| Hero Gadget vs direct interaction | 10 × 6 | For puzzle elements that could be solved by physical interaction or Gadget scan, which takes priority? Is the Gadget an alternative solution or a required tool? Affects whether Gadget-less puzzles exist. | Design Lead | Pre-production |
| Platforming checkpoints vs corruption state | 6 × 5 | If a player cleanses corruption, reaches a platforming checkpoint, then falls back into corruption, does the corruption re-corrupt? Or does the checkpoint imply the corruption is permanently cleared in that area? | Design Lead | Start Production |
| Mount traversal in corrupted zones | 1.8 × 5 | Are mounts usable in corrupted areas? If corruption blocks traversal (5.5), does it dismount the player? Can mounts be corrupted? | Design Lead | Mid-production |
| Batsuit load + consumable state | 4.4 × Inventory | If a Batsuit references potions or crystals that have been consumed since the Batsuit was saved, what happens on load? Empty slots? Substitution? Block loading? | Engineering Lead | Late Production |

# Appendix C: Consolidated Risk Register

Aggregated from per-system technical risks and CH-Specific Notes. Sorted by severity. This is the “five things most likely to blow up” view for production planning.

| Risk | Severity | Owner System(s) | Description | Mitigation |
| --- | --- | --- | --- | --- |
| Corruption system has no genre precedent | Critical | 5: Corruption | No shipped MMO has a dynamic world corruption system. Expect 2–3x iteration cycles. Vertical slice must ship for Gamescom. | Prototype in Pre-production. Accept that first iteration will be wrong and budget for 2 major revision cycles. |
| Platforming at MMO latency | Critical | 1: Movement, 6: Puzzle | Precise platforming requires <16ms input-to-visual response. MMO server authority adds 50–150ms. No shipped MMO has solved this well. | Early spike: build a platforming course with simulated latency. Define acceptable precision ceiling before designing puzzles. |
| Solo-first scaling model undefined | High | 2: Combat, 5: Corruption | If the solo vs group scaling model isn’t decided in pre-production, every encounter designed before the decision risks rework. | Lock scaling model (flat solo baseline with group additions recommended) in pre-production. Build encounter authoring tools that enforce the model. |
| Grapple swing + server reconciliation | High | 1: Movement | Client-predicted swing arcs desynchronising with server authority creates rubber-banding at the game’s signature traversal moment. | Network spike in Pre-production with latency simulation at 100ms, 150ms, 200ms. Define acceptable desync threshold. |
| Stat curve without gear safety net | High | 9: Stats | No gear stats means the 60-level curve and allocation budget carry all balancing weight. Mistakes compound without a gear “reset button.” | Build stat modelling spreadsheet in Pre-production. Simulate 60-level progression with various allocation strategies before locking the curve. |
| CHA stat ripple effect | Medium | 9: Stats | If CHA affects prices, dialogue, and reputation, it touches Economy, Narrative, and Social systems across batches 2–5. If it doesn’t, it’s a dump stat. | Design decision on CHA scope needed in Pre-production. Communicate to all downstream batch leads. |
| Combat + platforming coupling | Medium | 2: Combat, 1: Movement | Being knocked off a platform during combat must feel fair. Physics cascades (knockback → fall → corruption) create edge cases throughout production. | Define knockback behaviour rules near platform edges early. Build a test arena with platforms, corruption, and knockback enemies for ongoing regression testing. |
| Hero Gadget scope ambiguity | Medium | 10: Gadget | Without a scope decision, Gadget functionality falls between systems. Delayed decision forces other systems to build placeholder hooks. | Make scope decision (major feature vs thin UI wrapper) in Pre-production. |
| Camera transition matrix | Low-Med | 7: Camera | 7+ camera modes creates dozens of possible transitions. Each needs bespoke tuning. Polish burden compounds through production. | Build a camera test level that forces all transitions in sequence. Include in automated regression testing. |
| Combo authoring bottleneck | Low | 3: Ability, 2: Combat | Without a design tool (3.12), combo iteration requires engineering for every change. Manageable with 4 Gamescom skills, but blocks rapid iteration as content scales. | Defer tool to post-Gamescom. Accept manual combo authoring for the vertical slice. Budget tool development for Start Production. |

# Appendix D: Gate-to-Calendar Assumption Table

WARNING: These are working assumptions derived from the confirmed milestone dates in the GDD. They require studio confirmation before being used for sprint planning. The table maps abstract gate names to approximate calendar windows based on the known anchor points.

| Gate | Approximate Calendar | Batch 1 Significance |
| --- | --- | --- |
| Pre-production | Current – ~Mar 2025 | Core prototypes, design locks, system architecture. Gamescom vertical slice scope is defined and work begins. |
| Start Production | ~Apr – Jun 2025 | Feature development for Gamescom build. All GAMESCOM: REQUIRED sub-features must reach functional quality by end of this gate. |
| Gamescom Build Lock | ~Jul 2025 | Content freeze for Gamescom demo. Bug fixing and polish only. Not a formal gate but a hard external deadline. |
| GAMESCOM | Aug 2025 | External milestone. Demo must prove: movement (grapple/glide), combat (4 melee skills), corruption (Restore the Lighthouse), soft-class (1–2 archetypes), User Space. |
| Mid-production | ~Sep – Dec 2025 | Investor video (early Oct), curated playtest (late Oct). Full feature breadth. Remaining archetypes, ranged/spell combat, puzzles, professions. |
| Late Production | ~Jan – Mar 2026 | Feature complete push. All systems at feature complete. Playable Screentest target Q1 2026 (~100 players). |
| Alpha | ~Q2 2026 | All features in some state. Balance pass begins. Content pipeline at full production rate. |
| Beta | ~Q3 2026 | Public Alpha target Q4 2026 (first retention version). Beta is the quality gate before public access. |
| Launch | TBD | Live service model from launch. |

Note: This table should be validated against the studio’s internal production schedule. Sprint cadence, team size, and parallel workstream capacity are not accounted for here. The gate-to-calendar mapping is derived from the confirmed external milestones (Gamescom Aug 2025, Investor video Oct 2025, Screentest Q1 2026, Public Alpha Q4 2026) and working backwards.